Dixie Road Diet Meeting Summary – April 2, 2026

In attendance:

- Gary Piotrowicz, Deputy Managing Director/County Highway Engineer

- Danielle Deneau, Director of Traffic Safety

- Alex Rucinski, Traffic Safety Engineer Manager

- Carissa Markel, Transportation Planning Manager

- Jeff O’Brien, Design Engineer Manager

- TJ Connolly, Planner III

Project: Dixie Hwy, Davisburg Rd to I-75, Road Reconfiguration (4-lane to 3-lane), 10.63 miles

Project Segments:

- Segment 1: Dixie Hwy, Davisburg Rd to north of Oak Hill (12,620 ft/2.39 miles)

  - 2028 Construction

  - Only RCOC funds

- Segment 2: Dixie Hwy, north of Oak Hill to north of Grange Hall Rd (15,140 ft/2.87 miles)

- Segment 3: Dixie Hwy, north of Grange Hall to I-75 (28,333 ft/5.37 miles)

Concept Rendering Modifications:

- Replace Overlay with Cold In-Place Recycling.

- Relocate Lane Drop north of Davisburg Rd (instead of south).

- Include NBLT phase for signal at Holly Rd.

- Add intersection realignment at Oak Hill Rd (west leg). ROW acquisition required at SW corner.

- Add SB pave shoulder for right turn into Michigan Renaissance Festival Parking (n/o Perryville Rd).

- Avoid narrowing the center lane at the transition back to 4-lane (n/o McClelland Rd).

Action Items:

- Todd – Cost estimate for each segment with modifications

- Carissa – Schedule a meeting with Springfield, Groveland, and Holly Townships in the next 2-3 months

- Carissa – Follow up on Michigan House Legislatively Directed Spending (LDS) request for Segments 2 and 3.

Additional Concerns:

- Replace or line a large concrete culvert on Dixie Highway, approximately 1780’ s/o Rattalee Lake Rd (between A Purves Excavating Driveway and Graham Dr), for Maintenance to retrieve plate back.